Life Admin App

Comprehensive Product Strategy & Planning Document

For: Matthew & Kacper
Purpose: Complete reference for project kickoff
Status: Ready for first meeting discussion

Table of Contents

1. Executive Summary	2

2. Problem Statement & Market Opportunity	2

The Problem People Face	2

Why Current Solutions Fail	2

Market Opportunity	2

3. Product Vision & Core Value Proposition	3

Vision Statement	3

Core Value Proposition	3

Key Benefits	3

4. User Personas & Use Cases	3

Primary User Persona: The Busy Professional	3

Secondary User Persona: The Homeowner	3

Use Cases	4

5. MVP Scope & Features (Weeks 1–4)	5

What We're Building	5

What We're Deferring to v2+	5

6. User Flow & Experience	5

Onboarding Flow (First Time User)	5

Core User Flow (Adding an Item)	5

Reminder Flow (30 Days Before Expiry)	6

7. Technology Stack (Deep Dive)	7

Why This Stack?	8

8. Database Schema & Architecture	8

Core Tables	8

9. API Endpoints (MVP)	9

Authentication	9

Error Responses	9

10. Frontend Component Breakdown	11

Pages	11

Components (Reusable)	11

11. Monetization Model & Pricing Strategy	11

Pricing Tiers	11

Monetization Rationale	11

Revenue Projections (Rough)	12

12. Go-to-Market & Launch Strategy	13

Phase 1: Private Beta (Weeks 1–4, Launch Week 5)	13

Phase 2: Public Launch (Week 5–8)	13

Phase 3: Growth (Week 8+)	13

13. Success Metrics & KPIs	14

Tracking Infrastructure	14

14. Competitive Landscape Analysis	14

Existing Competitors (Direct)	14

Our Competitive Advantages	14

Why We Can Win	14

15. Risk Assessment & Mitigation	16

16. First Sprint Breakdown (Weeks 1–2)	17

Week 1: Infrastructure & Authentication	17

Week 2: Upload & Extraction	17

Deliverables by End of Week 2	18

17. Execution Plan & Timeline	18

Syncing & Communication	18

18. Roles & Responsibilities	20

Matthew — Backend Lead	20

Kacper — Frontend Lead	20

Shared Responsibilities	20

Decision-Making	20

19. Decision Framework & Open Questions	21

Critical Decisions for Week 1 Meeting	21

Platform Priority	21

Launch Audience	21

Payment Processing	21

Database: REST vs GraphQL	21

TypeScript	21

Open Technical Questions	21

Open Product Questions	21

20. Budget & Resource Estimation	23

Monthly Costs (MVP)	23

Time Investment (Weeks 1–4)	23

21. First Meeting: Comprehensive Agenda	23

22. Next Steps & Action Items	24

Before the Meeting (This Week)	24

After the Meeting (If Aligned)	24

Month 1 Milestones	24

Let's Build This	26

# 1. Executive Summary

Life Admin is a personal productivity app designed to help users manage their important life administration deadlines in one centralized location.

In one sentence: An AI-powered personal admin assistant that automatically extracts, tracks, and reminds you about important deadlines.

Problem: People forget insurance renewals, subscription changes, warranty expirations, passport dates, bills, and other critical life admin deadlines

Solution: Upload documents (photos/PDFs) → AI extracts deadline info → automated smart reminders

Market Size: Massive (everyone has this problem); low CAC (word-of-mouth)

MVP Timeline: 4 weeks to MVP launch

Monetization: Freemium model (£3–5/month, £30–50/year)

Defensibility: Data moat + smart extraction + recommendation engine improves over time

# 2. Problem Statement & Market Opportunity

## The Problem People Face

Users constantly forget critical life administration dates:

Insurance renewals (car, home, health) — missing deadlines costs money or coverage lapses

Subscription price increases — don't realize £5/month became £15/month

Warranty expirations — want to claim but it's expired

Passport expirations — renewing takes weeks; can't travel if expired

Contract endings — phone plans, contracts, utilities

Bill due dates — late payments affect credit scores

Return windows — can't return products after window closes

Service dates — car servicing, boiler maintenance, inspections

Personal loans — when friends said they'd pay you back

## Why Current Solutions Fail

Scattered reminders: Some in phone calendar, some in email, some forgotten

Manual entry: Requires typing details (tedious, error-prone)

No extraction: Users have to remember to set reminders

No intelligence: Generic reminders don't proactively suggest actions

No community: No way to share household admin or get family buy-in

Fragmented: Multiple apps (insurance comparison, subscription tracker, calendar)

## Market Opportunity

TAM (Total Addressable Market): Every adult (billions globally) with recurring life admin. Even conservatively, millions of paying users in UK/US/EU.

Customer Acquisition Cost (CAC): Low. This is a common problem; word-of-mouth is powerful when you solve it.

Stickiness: Once users upload 50+ items, deleting the app is friction-y. High switching costs once data is invested.

# 3. Product Vision & Core Value Proposition

## Vision Statement

"Be the trusted place where life admin is never forgotten again."

## Core Value Proposition

Put all your life admin in one place and never forget anything important.

## Key Benefits

| Benefit | How We Deliver It |
| --- | --- |
| Zero manual entry | Upload document → AI extracts → auto-populated dashboard |
| Never miss a deadline | Smart reminders at optimal times (T-30, T-14, T-7 days) |
| Take action quickly | Dashboard shows next-due items + suggested actions |
| Peace of mind | Everything in one searchable archive |
| Save money | Price comparison helps find cheaper alternatives |
| Family coordination | Household sharing assigns responsibilities |

# 4. User Personas & Use Cases

## Primary User Persona: The Busy Professional

Age: 25–50

Profile: Full-time employed, multiple responsibilities (work, family, home), constantly juggling tasks

Pain Point: Forgets insurance renew dates, subscription charges, bill due dates

Motivation: Save time, avoid late fees, reduce stress

## Secondary User Persona: The Homeowner

Age: 30–65

Profile: Owns home/car, manages multiple warranties, services, and recurring bills

Pain Point: Loses receipts, forgets when boiler needs servicing, doesn't know which appliances are still under warranty

Motivation: Protect investments, avoid expensive repairs, stay organized

## Use Cases

Car insurance renewal: User uploads insurance renewal reminder → AI extracts expiry date (14 March 2027) → receives reminder 30 days before → can shop for alternatives

Subscription creep: User uploads bank statement showing monthly charge → AI extracts subscription name and amount → app alerts if price increases → user can cancel

Warranty claims: User uploads product receipt → AI extracts warranty end date → user can claim before it expires

Bill organization: User uploads utility bills → app tracks when due → sends reminders → user can pay on time

Family coordination: Partner uploads documents to shared household → both get reminders → one person handles task → marks as done for both

# 5. MVP Scope & Features (Weeks 1–4)

## What We're Building

User authentication (email/Google sign-up and login)

Document upload (camera photo + file picker for PDFs)

AI extraction (Google Vision API → structured data)

Dashboard (list of items sorted by expiry date)

Item detail view (edit extracted data, mark as done)

Reminder system (email at T-30, T-14, T-7 days)

Search/filter on dashboard (by category, expiry date)

Basic settings (reminder timing preferences)

## What We're Deferring to v2+

Mobile app (iOS/Android via React Native)

Price comparison (integration with insurance/utility APIs)

Household sharing (multi-user, role-based access)

Recurring expense tracking (monthly/yearly subscriptions)

Warranty auto-categorisation (database of brands/warranty lengths)

SMS/push notifications (email-only for MVP)

Document archive with OCR search

Export to PDF (insurance/warranty records)

Payment integration (stripe for subscriptions)

Why be lean? Every feature delays launch. Launch with a tightly scoped MVP, get real users, iterate based on actual feedback.

# 6. User Flow & Experience

## Onboarding Flow (First Time User)

Land on marketing homepage

Click "Sign up" → choose email or Google OAuth

Confirm email (if email signup)

Land on empty dashboard with tutorial

Tutorial shows: "Click "Add Item" to upload your first document"

User clicks "Add Item"

## Core User Flow (Adding an Item)

User clicks "Add Item" → modal opens

Modal shows: Camera button + Upload file button

User takes photo of receipt OR uploads PDF

Backend processes upload → sends to Google Vision API

AI extracts structured data: {title, expiry_date, cost, category, company}

User sees extracted data on detail page

User reviews and edits if needed (date wrong, category wrong, etc.)

User clicks "Save" → item appears on dashboard

Dashboard shows item sorted by expiry date (soonest first)

## Reminder Flow (30 Days Before Expiry)

Cron job runs daily at 9:00 AM (or user's timezone)

Job queries DB: "Find all items expiring in 30 days"

For each match: send email via SendGrid

Email subject: "Your car insurance expires in 30 days"

Email body: Shows deadline, cost, and link back to dashboard

User clicks link → dashboard shows item detail with options

User can mark as "Done" (handled externally) or edit

Repeat process at T-14 and T-7 days

# 7. Technology Stack (Deep Dive)

| Layer | Technology | Why | Alternatives |
| --- | --- | --- | --- |
| Backend Runtime | Node.js 18+ | You know it. Fast iteration. Rich ecosystem. | Python (Flask/FastAPI) |
| Backend Framework | Express.js | Lightweight, flexible. Perfect for REST APIs. | Fastify, Koa |
| Database | PostgreSQL 14+ | Structured data, JSONB, full-text search. Mature. | MySQL, MongoDB |
| Database Host | Supabase or Render | Managed Postgres. No DevOps. Auto-backups. | AWS RDS, DigitalOcean |
| File Storage | AWS S3 or Google Cloud Storage | Scalable, reliable. CDN for fast retrieval. | Cloudinary, Azure Blob |
| OCR Service | Google Vision API (primary) | Accurate, reliable, affordable (~$1.50/1K requests) | AWS Textract, Tesseract |
| Frontend Framework | Next.js 14+ | Full-stack JavaScript. API routes built-in. Vercel integration. | Remix, SvelteKit |
| UI Framework | React 18+ | You know it. Component-based. Large ecosystem. | Vue, Svelte |
| CSS | Tailwind CSS | Utility-first. Fast development. Consistent design. | Bootstrap, Material-UI |
| UI Components | Shadcn/ui or Radix UI | Accessible, unstyled components. High quality. | MUI, Ant Design |
| Authentication | NextAuth.js | Built for Next.js. Sessions, OAuth, JWT support. | Auth0, Supabase Auth |
| Email Service | SendGrid | Dead simple. Reliable. 100 free/day (MVP). | Mailgun, Postmark |
| Task Scheduling | node-cron or node-schedule | Runs reminders cron job. Lightweight. | Bull, Agenda, AWS Lambda |
| Mobile (v2) | React Native | Code reuse with web. iOS + Android. | Flutter, Kotlin/Swift native |
| Push Notifications | Firebase Cloud Messaging | Cross-platform. Simple setup. Reliable. | Expo, OneSignal |
| Hosting (Backend) | Vercel or Railway | Auto-scaling. Deploy on git push. Fast. | Heroku, DigitalOcean App Platform |
| Hosting (Frontend) | Vercel | Next.js native. Edge functions. CDN included. | Netlify, GitHub Pages |
| Error Tracking | Sentry | Automatic crash reporting. Actionable alerts. | LogRocket, Rollbar |
| Analytics | Posthog (self-hosted) or Mixpanel | Track user behavior, feature adoption. Free tier. | Google Analytics 4, Amplitude |
| Version Control | GitHub | Standard. CI/CD integrations. Free for public repos. | GitLab, Bitbucket |

## Why This Stack?

Full JavaScript: You both know it. Code reuse between frontend/backend.

Minimal DevOps: Everything is managed services (Supabase, Vercel, SendGrid). No servers to manage.

Scales elegantly: Works for 100 users or 100K without rearchitecting.

Fast iteration: Deploy multiple times per day if needed.

Industry standard: If you hire later, these are skills most developers have.

Cost-effective: Most services have generous free tiers for MVP.

# 8. Database Schema & Architecture

## Core Tables

users

id (UUID)

email (string, unique)

password_hash (string or null if OAuth)

name (string)

created_at

updated_at

items

id (UUID)

user_id (foreign key → users.id)

title (string) — e.g. "Car Insurance"

expiry_date (date)

cost (decimal, nullable)

category (enum: insurance, subscription, warranty, bill, service, other)

company (string, nullable) — e.g. "Direct Line"

notes (text, nullable)

is_completed (boolean) — if user marked as done

created_at

updated_at

documents

id (UUID)

item_id (foreign key → items.id)

file_url (string) — S3 URL

file_name (string)

file_size (integer)

extraction_status (enum: pending, success, failed)

extracted_data (JSONB) — raw AI extraction output

created_at

reminders

id (UUID)

item_id (foreign key → items.id)

reminder_date (date) — when to send reminder

status (enum: scheduled, sent, skipped)

sent_at (timestamp, nullable)

created_at

# 9. API Endpoints (MVP)

## Authentication

| Endpoint | Method | Description |
| --- | --- | --- |
| /auth/signup | POST | Register new user (email + password or OAuth) |
| /auth/login | POST | Login user, return session token |
| /auth/logout | POST | Logout and destroy session |
| /auth/me | GET | Get current user profile |
| /items | GET | Fetch all items for current user (sorted by expiry_date) |
| /items | POST | Create new item (after extraction) |
| /items/{id} | GET | Get single item detail |
| /items/{id} | PATCH | Update item (e.g. edit extracted data) |
| /items/{id} | DELETE | Delete item |
| /items/{id}/complete | POST | Mark item as done |
| /upload | POST | Upload file + trigger OCR extraction |
| /upload/status/{id} | GET | Check extraction status (for polling) |
| /settings | GET | Get user settings |
| /settings | PATCH | Update settings (reminder timing, etc.) |

## Error Responses

All errors return JSON with status code and message:

{"status": "error", "message": "Item not found", "code": "NOT_FOUND"}

# 10. Frontend Component Breakdown

## Pages

Landing Page (public): Hero section, value props, CTA ("Sign up free")

Sign Up Page: Email + password input, or "Continue with Google" button

Login Page: Email + password input, or "Continue with Google" button

Dashboard Page: Main authenticated view. List of items (sorted by expiry). Filters. "Add Item" button.

Item Detail Page: Show extracted data. Edit fields. View document. Mark as done. Delete button.

Settings Page: User profile, reminder timing preferences, account settings.

## Components (Reusable)

ItemCard — displays item in list (title, expiry date, days-until-expiry, category badge)

ItemForm — form to edit item details

FileUploader — handles file input + camera on mobile

ExtractionPreview — shows extracted data before user confirms

Navbar — navigation, user menu

EmptyState — shown when user has no items

LoadingSpinner — while data is loading

Modal — for "Add Item" flow

FilterBar — filter by category, expiry date range

SearchBar — search by title or company

# 11. Monetization Model & Pricing Strategy

## Pricing Tiers

| Feature | Free | Pro (Monthly) | Pro (Annual) |
| --- | --- | --- | --- |
| Price | Free | £3–5/mo | £30–50/yr (2–3 months free) |
| Items Stored | 10 max | Unlimited | Unlimited |
| Reminders | Email only | Email + SMS + push | Email + SMS + push |
| Document Quality | Standard OCR | Premium OCR | Premium OCR |
| Price Comparison | ❌ | ✓ | ✓ |
| Warranty Tracking | ❌ | ✓ | ✓ |
| Household Members | 1 | 2–5 | 2–5 |
| Export to PDF | ❌ | ✓ | ✓ |
| Search Archive | ❌ | ✓ | ✓ |

## Monetization Rationale

Free tier acts as marketing — low friction to try. Once users hit 10-item limit, convert to paid.

Household sharing is natural upsell — partner sees value, both subscribe.

Annual pricing reduces churn, improves cash flow, and signals commitment.

SMS + push are cheap to send but feel premium (vs. email-only).

Price comparison feature is high-value for insurance/subscription users (potential affiliate revenue later).

## Revenue Projections (Rough)

Conservative estimate (Year 1):

5,000 users acquired → 30% convert to paid → 1,500 paying users × £40 ARPU = £60K annual revenue

Growth estimate (Year 2):

20,000 users → 35% convert → 7,000 paying users × £45 ARPU = £315K annual revenue

Note: These are illustrative. Actual conversion depends on product-market fit, retention, and user quality.

# 12. Go-to-Market & Launch Strategy

## Phase 1: Private Beta (Weeks 1–4, Launch Week 5)

Target: 20–50 users from your network

Methods:

Direct outreach to friends, family, LinkedIn contacts

Show working demo, ask for feedback

Collect early feedback via in-app form or Google Form

Goals:

Find and fix critical bugs

Validate core value prop

Gather user feedback on UX

Build case studies (3–5 testimonials)

## Phase 2: Public Launch (Week 5–8)

Target: 200–500 early adopters

Methods:

Product Hunt launch (get on front page → 500+ signups possible)

Reddit: r/personalfinance, r/lifehacks (answer relevant questions, mention app)

Twitter: Share journey, progress updates, user stories

Hacker News: Submit link (if it fits)

Email newsletters: IndieHackers, Product Hunt network

Goals:

Get to 300–500 signups

Achieve 20% conversion to free tier

Identify top use cases from user feedback

Build content: blog post, demo video

## Phase 3: Growth (Week 8+)

Methods:

SEO: Target keywords like "insurance reminder app", "never forget warranty", "bill due date tracker"

Content marketing: Blog posts on life admin, money management

Referral program: Incentivize users to refer friends

Affiliate partnerships: Insurance brokers, price comparison sites

Paid ads: Facebook, Google Ads (only after PMF achieved)

Target: 5,000 signups by end of Month 3

# 13. Success Metrics & KPIs

| Metric | Week 2 | Week 4 | Month 1 |
| --- | --- | --- | --- |
| Sign-ups | 10–20 (friends, family) | 30–50 (beta) | 50–100 (wider network) |
| Activation (10+ items) | 40% | 50% | 60% |
| Retention (DAU/MAU) | 50% | 60% | 65% |
| Items per user | 5–7 | 8–12 | 10–15 |
| Reminder sent rate | N/A | N/A | 95%+ |
| Free-to-paid conversion | N/A | N/A | 15–20% |
| NPS (Net Promoter Score) | Target: 40+ | Target: 45+ | Target: 50+ |

## Tracking Infrastructure

Posthog or Mixpanel: Track user events (sign-up, upload, completion, etc.)

Google Analytics: Page views, traffic source

Sentry: Error tracking and app health

Database queries: Raw SQL for custom reports (retention cohorts, ARPU, etc.)

Google Forms: Monthly user survey (NPS, satisfaction, feature requests)

# 14. Competitive Landscape Analysis

## Existing Competitors (Direct)

Dossier: Document management app. Good UI. Limited AI extraction. Expensive.

Snoodle: Bill reminder app. Focuses on subscriptions. No document upload.

Truebill/Rocket Money: Subscription tracker. Excellent for subscriptions. Doesn't handle warranties/insurance well.

Google Keep + Calendar: Free but manual, requires discipline.

## Our Competitive Advantages

AI-powered: Automatic extraction from any document (not just subscriptions or bills)

Unified: One place for insurance, subscriptions, warranties, bills, services

Smart reminders: Contextual reminders with suggested actions (not just dates)

Household sharing: Built-in for family coordination (competitors lack this)

Affordable: £3–5/month vs. Dossier's £10+/month

Data moat: The more users upload, the better our extraction + recommendations

## Why We Can Win

Competitors are niche (subscriptions OR bills OR documents). We're solving the whole life admin category.

We're solving a genuine pain point with technology that works (OCR + reminders is straightforward). Execution > innovation.

Word-of-mouth is powerful for this use case (people complain about forgotten deadlines constantly).

# 15. Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| OCR accuracy | Medium | Medium | Start with Google Vision (reliable). Allow user to edit extractions. Have fallback to manual entry. |
| User retention | Medium | High | Nail the onboarding. Focus on notifications (key to habit formation). Get user to 10+ items quickly. |
| Market traction | Low | High | Validate demand early. Launch to beta users fast. Iterate based on feedback. |
| Feature creep | High | Medium | Stick to MVP. Say "no" to v2+ features until launch. Prioritize ruthlessly. |
| Team coordination | Low | High | Define roles upfront. Weekly syncs. Clear communication. Have backup plan if one drops. |
| Competitive response | Low | Medium | Competitors are slow. We ship fast. By the time they respond, we'll have data advantages. |
| Monetization | Medium | High | Test pricing early. Free tier needs to convert well. Monitor CAC vs. LTV. |

# 16. First Sprint Breakdown (Weeks 1–2)

## Week 1: Infrastructure & Authentication

Backend (Matthew):

Set up GitHub repo (backend template)

Initialize Express server with basic middleware

Set up PostgreSQL schema (users, items, documents, reminders)

Implement NextAuth.js integration (email + Google OAuth)

Create database connection pool

Set up environment variables (API keys for Google Vision, SendGrid, etc.)

Deploy skeleton to Vercel

Frontend (Kacper):

Set up Next.js repo

Create landing page + sign-up page

Integrate NextAuth.js

Create empty dashboard page template

Set up Tailwind + Shadcn/ui

Deploy to Vercel

Shared:

Create database schema (agree on types/fields)

Design API contract (request/response format)

Set up Git workflow (main, develop, feature branches)

## Week 2: Upload & Extraction

Backend (Matthew):

Implement /upload endpoint (file handling)

Integrate Google Vision API

Parse Vision response → extract key fields

Save extracted data to database

Create /items GET/POST endpoints

Write unit tests (test extraction, API)

Handle error cases (failed uploads, bad OCR)

Frontend (Kacper):

Build FileUploader component (drag-drop + file input)

Create ExtractionPreview component (show extracted data)

Build ItemCard component (list view)

Implement dashboard with list of items

Build item detail page (show, edit fields)

Add loading states and error handling

E2E testing (upload → extraction → dashboard)

Shared:

Test upload flow end-to-end with real PDFs/photos

Demo to close friends (get feedback)

Plan for Week 3 (reminders, polish)

## Deliverables by End of Week 2

Working upload → extraction flow

Dashboard showing uploaded items

Deployed to Vercel (both frontend and backend)

Internal demo ready for Week 3 launch to beta users

# 17. Execution Plan & Timeline

| Timeline | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Infrastructure + Auth | Backend & frontend scaffolding set up |
| Week 2 | Upload & Extraction | Core flow working end-to-end |
| Week 3 | Reminders + Polish | Email reminders, UI polish, launch to beta |
| Week 4 | Bug fixes + v1.0 | Address feedback, prepare for public launch |
| Week 5+ | Iterate + Grow | Monitor metrics, ship v2 features based on feedback |

## Syncing & Communication

Daily (async in Slack):

Brief status: what you did today, what you're doing tomorrow, blockers

Share code reviews / PRs for feedback

3x/week (30-min sync call):

Demo progress

Discuss technical decisions

Unblock each other

Plan next sprint

Weekly (Friday, 1 hour):

Review metrics / user feedback

Plan next week

Retrospective (what went well, what didn't)

# 18. Roles & Responsibilities

## Matthew — Backend Lead

Database design and schema

Express.js server architecture

API endpoint implementation and testing

Google Vision API integration

SendGrid email setup

Cron job for reminders

Database migrations and data integrity

Deployment (Vercel backend)

Error tracking setup (Sentry)

Performance optimization

## Kacper — Frontend Lead

Next.js project setup

React components architecture

NextAuth.js integration

Dashboard UI and UX

File upload and extraction preview flow

Form validation and error handling

Tailwind CSS and Shadcn/ui implementation

Deployment (Vercel frontend)

Browser testing and cross-device testing

Accessibility (WCAG compliance)

## Shared Responsibilities

Architecture decisions

API contract design

Code review (all PRs reviewed by both)

End-to-end testing

User research and feedback collection

Launch strategy

Monitoring and alerting

Technical documentation

## Decision-Making

Technical decisions: Both agree. If disagreement, discuss in 30-min call. Break ties with data (benchmarks, user feedback).

Feature scope: Ruthless. Say "no" to anything not in MVP. Document in "Deferred to v2" section.

Launch timing: When core flow works end-to-end + no critical bugs.

# 19. Decision Framework & Open Questions

## Critical Decisions for Week 1 Meeting

### Platform Priority

Option A: Web MVP first (simpler), mobile later

Option B: Web + mobile React Native from day 1 (slower but more complete)

Recommendation: Web MVP first. Mobile can wait.

→ Recommendation: Web MVP

### Launch Audience

Option A: Internal only (friends, family, super tight beta)

Option B: Product Hunt Day 1

Recommendation: Internal first (Week 2–3), Product Hunt Week 5.

→ Recommendation: Internal beta then PH

### Payment Processing

Option A: Free-only MVP, add payments in v1.5

Option B: Add Stripe from Week 1

Recommendation: Free MVP. Payments in v1.5. Simpler to launch.

→ Recommendation: Free MVP

### Database: REST vs GraphQL

Option A: REST (simpler, less tooling)

Option B: GraphQL (more powerful but complex for MVP)

Recommendation: REST. GraphQL adds complexity.

→ Recommendation: REST

### TypeScript

Option A: TypeScript from day 1 (safer but slower)

Option B: JavaScript, add TS later

Recommendation: Start JavaScript. Add TS if > 10K LOC.

→ Recommendation: JavaScript (for speed)

## Open Technical Questions

How should we handle poor OCR extraction? (user manually enters, or discard and retry?)

Should items have recurring dates (e.g. annual car insurance)? (Defer to v2)

Should we allow users to manually create items without uploading? (Yes, add manual entry option)

How do we handle document deletions? (Soft delete or hard delete?) (Soft delete initially)

Should we store the original extracted JSON, or normalize it? (Store both for debugging)

## Open Product Questions

Should we require email verification? (Nice-to-have; defer to v1.5)

Should we pre-fill common categories based on document type? (Yes, do it)

Should we suggest renewal actions (e.g. "Click here to renew car insurance")? (Defer to v2)

How many reminders should a user get? (3 is good: T-30, T-14, T-7. Customizable later.)

Should we have a dashboard widget showing "Action needed"? (Nice-to-have; defer to v2)

# 20. Budget & Resource Estimation

## Monthly Costs (MVP)

| Service | Estimated Cost | Notes |
| --- | --- | --- |
| Google Vision API | £0–5 | Free tier generous. ~$1.50/1K requests. |
| SendGrid | £0–5 | 100 free/day, then $0.10 per email. |
| Supabase (Postgres) | £0–10 | Free tier up to 500MB. Then ~$25/mo. |
| Vercel (Frontend) | £0–10 | Free tier generous. Pro is $20/mo. |
| Vercel (Backend) | £0–10 | Free tier generous. Pro is $20/mo. |
| Sentry | £0–5 | Free tier sufficient for MVP. |
| Domain name | £0–1 | Optional for MVP. .com ≈ £8/year. |
| Total | £0–40 | Most services free tier for MVP stage. |

Good news: MVP costs are near £0. We're not paying for servers, DevOps, or support staff.

## Time Investment (Weeks 1–4)

Matthew (Backend): 20–30 hours/week

Kacper (Frontend): 20–30 hours/week

Shared (Meetings, planning): 5 hours/week total

Total: ~50–65 hours/week combined for 4 weeks = 200–260 hours total effort.

# 21. First Meeting: Comprehensive Agenda

Duration: 3 hours (recommend: in-person or video call)

Welcome & Context Setting (5 min) — Why we're excited about this idea, big picture goals

Product Vision & User Personas (10 min) — Review user personas, use cases, why people need this

Competitive Landscape (5 min) — Quick overview of competitors and our advantages

MVP Scope Walkthrough (15 min) — What we're building, what we're deferring

Tech Stack Deep Dive (15 min) — Architecture, database, API endpoints, frontend components

First Sprint Breakdown (20 min) — Week 1 and Week 2 detailed tasks. Who owns what.

Critical Decisions (20 min) — REST vs GraphQL, TypeScript, platform, payment, etc.

Execution Plan & Timeline (10 min) — How we work together, syncing cadence, communication

Risk Mitigation (10 min) — Potential blockers and how we handle them

Budget & Resources (5 min) — What we're spending, time commitment, resource needs

Go-to-Market & Metrics (10 min) — Launch strategy, success metrics, tracking

Open Questions & Discussion (15 min) — Floor is open. Any concerns, suggestions, clarifications.

Action Items & Next Steps (10 min) — Confirm commitments, set up repos, schedule next sync

Celebration & Send-Off (5 min) — We're building something people need. Let's ship it.

Total: 180 minutes = 3 hours

# 22. Next Steps & Action Items

## Before the Meeting (This Week)

Matthew: Review tech stack section, jot down questions or alternatives

Kacper: Review frontend component breakdown, think about UI/UX approach

Both: Review competitive landscape (Dossier, Snoodle, Rocket Money)

Both: Review user personas and use cases. Do they resonate?

Matthew: Make sure you have Google Cloud and SendGrid accounts (free tier signup)

## After the Meeting (If Aligned)

Create GitHub repos (backend + frontend from template)

Set up Vercel accounts for both

Create Supabase project + initialize schema

Create Google Cloud project + generate Vision API key

Create SendGrid account + API key

Set up GitHub project boards (Kanban: To Do, In Progress, Done)

Schedule first engineering sync: 3x/week

First standup: next day (asynchronous in Slack)

Begin Week 1 work: next day

## Month 1 Milestones

Week 1 End: Auth flow working, database connected, repos deployed to Vercel

Week 2 End: Upload → extraction → dashboard MVP working end-to-end

Week 3 End: Reminders system live, UI polished, internal beta launch (close friends)

Week 4 End: v1.0 ready for public launch, metrics dashboard set up

Week 5+: Public launch (Product Hunt), monitor metrics, iterate based on feedback

# Let's Build This

This document is your north star. It's comprehensive, but it's not rigid. As we learn more from users and technical exploration, we'll iterate and adapt.

The goal isn't to follow this plan perfectly. The goal is to ship something real, get it in front of users, and learn from them.

By Week 5, we'll have a working product with real users and real feedback. That's infinitely better than a perfect plan with zero users.

Ready to ship.

Let's build something people actually use.

Life Admin App — Comprehensive Planning Document
Matthew & Kacper